CSE325 - Software Construction and Development

Lab 03: Using AI & LLMs in the Software Planning Phase

Graded Lab Tasks 1-4 - Campus Event Management System

Name: Zainab    |    Reg. No: SP24-BSE-034    |    COMSATS University Islamabad, Vehari Campus

# Project Brief (source text)

Campus Event Management System: students browse events, register, and get reminders; admins add and remove events.

# Lab Task 1: Reconciled Work-Breakdown Structure (3 marks)

Prompt used: "Act as a software project planner. Break the Campus Event Management System into 4-6 modules. For each module list 3-5 concrete engineering tasks. Give the result as a nested list." Every row below is traced to a quoted phrase from the brief, or tagged ADDED with a reason.

| Module | Task | Brief phrase / tag | ADDED reason |
| --- | --- | --- | --- |
| 1 Auth & Accounts | 1.1 Account creation and login | ADDED | Brief never mentions accounts, but students and admins must be told apart. |
|  | 1.2 Role-based access (student / admin) | "admins add and remove events" |  |
|  | 1.3 Session-token handling | ADDED | Omitted by the model. Needed by every logged-in feature. |
| 2 Event Catalogue | 2.1 Event data model (title, date, venue, capacity) | "browse events" |  |
|  | 2.2 Event listing / browse page | "students browse events" |  |
|  | 2.3 Search and filter by date or category | ADDED | Browsing becomes unusable once the event list grows. |
| 3 Registration | 3.1 Register for an event | "register" |  |
|  | 3.2 Seat-capacity check | ADDED | Prevents over-booking of a venue. |
|  | 3.3 Cancel a registration | ADDED | Omitted by the model. Without it the registration count drifts from reality. |
|  | 3.4 View my registrations | ADDED | Students need to see what they signed up for. |
| 4 Reminders | 4.1 Reminder scheduling | "get reminders" |  |
|  | 4.2 Reminder delivery (email / notification) | "get reminders" |  |
| 5 Admin Console | 5.1 Add an event | "admins add ... events" |  |
|  | 5.2 Remove an event | "admins ... remove events" |  |
|  | 5.3 Notify registered students when an event is removed | ADDED | Gap: removal after registration leaves students uninformed. |

## Invented task (quoted as the model produced it)

"Payment Gateway Integration: integrate Stripe/JazzCash so students can purchase tickets for paid events."

Why it is invented: the brief says nothing about payments, prices, or tickets. The model over-read "register for events" as "buy a ticket". It is not in the final WBS and appears in the backlog as Won't (US-14).

## Tasks the brief requires that the model omitted

Session-token handling (task 1.3): the first draft had login but nothing to keep a user logged in.

Cancel a registration (task 3.3): the first draft only covered registering.

Reminders as their own module: the first draft reduced "get reminders", an explicit part of the brief, to a single afterthought task.

# Lab Task 2: Prioritised Backlog (3 marks)

Prompt used: "Rewrite these tasks as user stories in the format 'As a <role>, I want <goal> so that <benefit>.' Then apply MoSCoW prioritisation (Must, Should, Could, Won't) to each, with a one-line justification per label."

| ID | User story | MoSCoW | Justification |
| --- | --- | --- | --- |
| US-01 | As a student, I want to log in with my account so that I can use personalised features. | Must | Nothing else works without identity. |
| US-02 | As a student, I want to browse upcoming events so that I can find ones I like. | Must | Core purpose in the brief. |
| US-03 | As a student, I want to register for an event so that I secure a place. | Must | Core purpose in the brief. |
| US-04 | As a student, I want to cancel my registration so that my spot frees up for someone else. | Must | Otherwise registration counts silently drift. |
| US-05 | As a student, I want a reminder before an event so that I do not forget to attend. | Must | Explicit in the brief. |
| US-06 | As an admin, I want to add an event so that students can see and register for it. | Must | Without events the system is empty. |
| US-07 | As an admin, I want to remove an event so that cancelled events disappear. | Must | Explicit in the brief. |
| US-08 | As a student, I want to view my registrations so that I can see my schedule. | Should | Useful, but a confirmation message covers launch. |
| US-09 | As a student, I want to join a waitlist for a full event so that I get a seat if someone cancels. | Should | Improves fairness but system works without it. |
| US-10 | As a student, I want to choose how I am reminded so that I get alerts on my preferred channel. | Could | Default channel is enough for launch. |
| US-11 | As an admin, I want to edit an event so that I can fix mistakes. | Should | Workaround exists: remove and re-add. |
| US-12 | As a student, I want to be told when an event I registered for is cancelled so that I do not travel for nothing. | Should | Closes the cancellation gap found in the review. |
| US-13 | As an admin, I want to export attendance to CSV so that I can report numbers. | Could | Valuable but not needed for launch. |
| US-14 | As a student, I want to pay for event tickets online so that I can join paid events. | Won't | Not in the brief; this is the model's invented task. |
| US-15 | As an admin, I want the system to block event slots that overlap Friday prayer and show adjusted timings in Ramadan so that events never clash with campus prayer and timetable hours. | Should | Local campus rule (see Task 3). |

## Three defended Must labels

Defence 1 - US-04 (Must) against US-09 (Should): I was tempted to treat cancelling and waitlisting as the same priority. They are not. Without US-04 the seat count can never go back up, so the data becomes wrong the first time anyone changes their mind. US-09 only improves fairness on full events, and the system still works without it, so it is Should.

Defence 2 - US-05 (Must) against US-10 (Could): Reminders are named in the brief, so at least one default reminder must ship. Letting students choose the channel (US-10) is an enhancement on top of a working reminder, so it is Could.

Defence 3 - US-06 (Must) against US-11 (Should): With no way to add events there is nothing to browse or register for. Editing events (US-11) can be worked around by removing and re-adding, so it is Should.

# Lab Task 3: A Gap the Model Cannot See (2 marks)

Requirement: "Events must not be scheduled during the Friday congregational prayer window, and the allowed event hours must change during Ramadan to follow the campus's adjusted timetable."

Why no general-purpose model could produce it: the brief only says admins add events. The exact prayer window, the Ramadan timetable, and the fact that the campus enforces them are local facts about my campus that appear nowhere in the brief. A model has no access to our timetable and would have to guess.

| ID | Requirement | MoSCoW |
| --- | --- | --- |
| US-15 | Block event slots overlapping Friday prayer and use Ramadan timings (campus-specific). | Should |

# Lab Task 4: Prompt Ledger (2 marks)

[Replace the sample outputs/notes below with your own real attempts and results before submitting. Keep at least two failed or superseded prompts.]

| # | Prompt | Result | What I changed and why |
| --- | --- | --- | --- |
| 1 | "Plan a campus event system." | Failed: vague, returned a generic essay with no structure. | Added a role, an output shape and a module count. |
| 2 | "Act as a software project planner. Break the Campus Event Management System into 4-6 modules. For each module list 3-5 concrete engineering tasks. Give the result as a nested list." | Superseded: usable, but invented a payment-gateway task and skipped session tokens and cancel registration. | Reconciled by hand against the brief; added a ban on inventing tasks. |
| 3 | "Same as before, but only include tasks supported by this brief: [brief]. Mark any addition as ADDED." | Better: payment task no longer appeared, additions were labelled. | Moved on to user stories. |
| 4 | "Rewrite these tasks as user stories in the format 'As a <role>, I want <goal> so that <benefit>.' Then apply MoSCoW prioritisation with a one-line justification per label." | Worked, but labelled almost everything Must. | Asked it to justify labels and argued with it by hand. |
| 5 | "What did you miss? List risks and gaps in this backlog." | Useful: surfaced the cancelled-after-registration gap (US-12). | Added US-12 to the backlog. |